## Slide 1: NASA IV&V for the New York City E911 Program
Michael Facemire, NASA
Shirley Savarino, TASC
Hendrik Strydom, OCEC

## Slide 2: New York City Emergency Communications Transformation Program (ECTP)
Multi-billion dollar program to improve largest 911 system in the United States, handling approximately 11 million calls per year.
  Advance public safety agency interoperability and coordination.
  Reduce call-processing and 911 response time.
  Increase system resiliency and technical redundancy.
  Improve safety of the City’s first responders.
ECTP Phase 1 delivered new Public Safety Answering Center (PSAC1) in Brooklyn January 2012. Primarily co-located operations and integrated new telephony system.
NASA IV&V supporting ECTP Phase 2 (ECTP2).
  Redundant PSAC in Bronx, PSAC2. Cut over planned for December 2015.
  Major technology upgrades to networks, radios, computer aided dispatch (CAD), and Logging and Recording (L&R), including retrofit of selected subsystems in PSAC1.

## Slide 3: NASA and the ECTP Program
NASA ECTP IV&V is not typical NASA IV&V.
  Large IV&V effort; 19 full-time personnel.
  Reimbursable project with non-federal customer in very political environment.
  Systems/System-of-Systems IV&V vs. software IV&V. Heavy COTS content, configured for application.
  NASA IV&V started in middle of ECTP elaboration phase (aka., design).
NASA IV&V is not typical New York City IV&V. Focus on technical aspects and success vs. contractual compliance of deliverables.
ECTP IV&V is advancing NASA Mission and Vision and Program strategic goals.
  Applying NASA achievements and lessons learned to overcome complex challenges to benefit humankind.
  Driving advances in NASA IV&V and industry systems and software engineering disciplines.
  Ensuring NASA IV&V Program capabilities and services are state-of-the-practice.

## Slide 4: ECTP IV&V Contributions and Accomplishments
NASA IV&V applies and promotes NASA engineering discipline and rigor on ECTP
  Improved ECTP systems engineering plans and products which serve as a basis for system elaboration, construction, and transition.
  Increased and improved emphasis on system and integration aspects.
NASA IV&V continues to provide NYC with detailed engineering data and analysis allowing the City to better manage the program, increasing the likelihood of success.
  Providing high-quality, evidence-based assurance findings enabling the City and System Integrator to achieve high quality standards in the delivered products.
  NASA TIMs are being used as a tool by the City to better inform approval of vendor deliverables.
  ECTP and City executives have acknowledged NASA’s valuable contributions.

## Slide 5: Reflections on Our First Year
Efficient and effective application of standard IV&V analyses processes resulted in quick contributions.
Over the past year, our team has augmented core software/systems IV&V skill sets to address Emergency Management and program-level systems engineering, integration, and plans.
Agility was/is very important.
  Demanding schedule with staggered development across the subsystems.
  Multiple stakeholders with diverse needs in a rapidly advancing technology environment.
  Short City approval period for deliverables and need for timely City oversight of vendors.
  Visibility across multiple City agencies and up to the Mayoral level.

## Slide 6: ECTP Retrospective: What did we do well?
  Significant Focus on Technical Quality.
  Emphasis on Building Effective Relationships.
  High Cadence of Reporting and Communication – No Surprises.
  Right Skill Sets and Robust Management.

## Slide 7: Things We are Glad We Did
  Significant Focus on Technical Quality.
  This was a priority by everyone (OCEC and NASA).
  NASA IV&V Team added additional rigor and review to processes to ensure quality TIMs and risks.
  Existing NASA processes provided solid basis for analysis methods and reporting of findings. Adaptation when needed to meet ECTP needs.
  Emphasis on understanding user needs and use of strong technical reference.
  Emphasis on Building Effective Relationships.
  Became an agent for OCEC while remaining true to NASA IV&V Values – time invested by all parties to socialize NASA IV&V with OCEC/ECTP and with stakeholders including the Agencies, Systems Integrator, City Hall.
  Onsite team and access to artifacts supported technical analysis. Workflows established early.
  On-site team with Contractor Lead and OCEC staff enabled quick decisions. NASA PM made monthly trips and NASA management quarterly.
  OCEC made available Technology and SME staff when requested , as well as access to System Integrator.

## Slide 8
  High Cadence of Reporting and Communications – No Surprises.
  Heavy use of metrics to transform data to information, as well as providing actionable recommendations facilitated issue/risk resolution.
  Developed dashboard which reported status to executives. Biweekly tagups with set agenda established/maintained cadence at working level.
  Managed expectations: NASA Team defined specific work instructions at start of task, communicated tasks and anticipated benefits. OCEC kept NASA informed of ongoing activities and decision points.
  Right Skill Sets and Robust Management.
  Used solid core of IV&V expertise augmented with needed domain skills.
    Domain skills in emergency management technologies (e.g., Radios, Networks, Computer Aided Dispatch) and Systems Architecture and Systems Test and Deployment.
    Used reach-back within both NASA and TASC as needed.
  Selected “agile-like” techniques for team management.
    Utilized sub-teams that blended skill sets (domain, IV&V knowledge, experience) and location (onsite, offsite).
    Detailed work planning in cycles of 6-12 weeks.
Things We are Glad We Did, Continued…

## Slide 9
Questions and Discussion