## Slide 1: Assurance Cases in Planning and Execution of NASA IV&V Projects
9/11/13
T. Dawson, TASC

## Slide 2: History of Evidence-Based Assurance at IV&V

## Slide 3: Evidence-Based Assurance at NASA IV&V
Evidence-Based Assurance, that is, providing mission and safety assurance based on documented, objective evidence, is a component of the NASA IV&V Program Mission Statement and Strategic Plan
  The NASA IV&V Mission Statement reads, in part, “To provide our customers assurance that their safety and mission-critical software will operate reliably and safely and to advance the systems and software engineering disciplines.”
  The NASA IV&V Vision Outcome 1.2 of that Plan reads: “We produce results that are empirically-derived and clearly indicate the reliability and safety of operating the system” -- “epirically-derived” means, in part, based on objective, documented evidence
For years NASA IV&V managers have struggled with determining the best ways to infuse Evidence-Based Assurance principles into the IV&V culture, and with implementing appropriate techniques and tools
  Evidence-based assurance* (working definition): providing assurance, through a structured argument based on evidence, that some mission need will be met
  Assurance Cases provide one approach to meeting these needs that is currently gaining momentum within the Program
Evidence-Based Assurance is the need. The approach taken to fill this need is the use of Assurance Case methodologies
* Sometimes contrasted with process-based assurance

## Slide 4: Evidence at NASA IV&V
Since the NASA IV&V program was founded in 1993, there have been a very large number of activity types used in performing IV&V
Many of these activities depend on subject matter expertise to perform the analysis. IV&V has subject matter expertise in a number of subject areas, including:
  software and its many aspects
  hardware and its many aspects
  mission types
  various systems domains, e.g. GN&C and propulsion systems
The level of documentation from these analyses has varied from project to project
  Human-rated mission typically produce more detailed documentation
  For example, the IV&V report to support the return to flight decision following the Columbia disaster was over 1500 pages long, with detailed technical discussion of the analysis approaches used along with supporting detail

## Slide 5: Evidence at NASA IV&V (cont.)
Many IV&V efforts have been well documented
  This includes not only human-rated systems
  The fact remains that the level of documentation generated has been inconsistent from project to project
From time to time, the analysis has consisted of the subject matter experts simply applying their expertise to the system under evaluation and providing conclusions, with the only documentation resulting from this process being the conclusions themselves
  There would be no documentation of the approach taken, the evaluation criteria, or any other aspect of the analysis that supports the conclusions
  This does not meet Program needs, in that the results are not repeatable or reviewable
  It is not our assertion that subject matter expertise is unnecessary or can be replaced by process – only that mere existence of the expertise without documentation is insufficient

## Slide 6: Evidence at NASA IV&V (cont.)
Lack of documentation is not the only possible shortcoming of evidence-based assurance
Even if the process is fully documented, that documentation does not constitute evidence in an evidence-based assurance sense unless it supports a structured argument to make a given assurance claim
  This means documentation is necessary but not sufficient for evidence-based assurance
  In recent years there has been increased emphasis on documentation to ensure better consistency across all projects
  Less emphasis has been placed on performing evidence-based assurance in any structured sense, e.g. using assurance cases
Summarizing, IV&V activities sometimes (not universally) have had the following limitations:
  Activities not being documented sufficiently for reproduction or review
  Activities not planned and executed in a structured, evidence-based assurance manner

## Slide 7: Assurance Cases

## Slide 8: Assurance Case Basics
Assurance Cases are a type of structured argument that has a large body of literature in academics and industry
Assurance cases provide not only the concepts and vernacular, but also a body of methodologies that are of use
The fundamental Assurance Case structure involves using collected evidence to support an argument that proves a claim
Evidence must be both objective and documented in order to support the resulting argument(s)
Assurance Case
Evidence
Argument
Claim

## Slide 9: IEEE Assurance Case Standard
The full assurance case standard used here is IEEE 15026-2-2011, Systems and Software Engineering – Systems and Software Assurance – Part 2: Assurance Case, IEEE, NY, 11 Oct 2011
This standard is the IEEE adoption of ISO/IEC 15026-2:2011
In addition to evidence, arguments, and claims, this standard includes the additional concepts of assumptions and justifications
  Initially we will concentrate on the simplified structure shown above, followed by an exploration of these additional concepts below

## Slide 10: Assurance Cases in IV&V
Within IV&V, claims directly correspond to assurance goals
  For a given project goal to provide an assurance statement, that statement is a claim in the assurance case sense
  Its arguments must be supported by sufficient evidence
  Evidence is identified and collected during IV&V activities
  IV&V activities build the argument
However, the assurance case to be made is not whatever happens to be supported by the evidence collected by the activities that happen to be performed
  The activities are defined as necessary to collect the planned evidence
  The planned evidence is that evidence needed to support the intended claim
  Only by considering the goals (i.e. intended claims) can the appropriate IV&V activities be selected
Resulting
Assurance Case
Evidence
Argument
Claims
IV&V Activity
Identify/ Collect the Evidence
Build the Argument

## Slide 11: Intended Claims Support IV&V Planning
During planning, we walk through the assurance case backwards
In the execution process, evidence supports arguments which support claims
In the planning process, we
  Start with the intended claims
  Determine the necessary arguments
  Determine the necessary evidence
  Then plan the activities necessary to collect that evidence.
Evidence
Argument
Intended Claims
Intended
Assurance Case
IV&V Planning Process
Determine the IV&V Activities Necessary to Support the Intended Assurance Case

## Slide 12: Integrated Assurance Case-Based IV&V Planning & Execution
Evidence
Argument
Intended Claims
Resulting
Assurance Case
Evidence
Argument
Claims
Intended
Assurance Case
IV&V Planning Process
IV&V Activity
Determine the IV&V Activities Necessary to Support the Intended Assurance Case
Identify/ Collect the Evidence
Build the Argument
Conclusion: application of assurance case methodologies can and should provide a means of closing the project planning gap

## Slide 13: Assurance Case Process Summary for IV&V
The proposed planning steps are therefore:
  Select the project goals
  Develop the list of claims that support to the selected goals
  Develop the list of arguments that support the intended claims
  Determine the needed evidence
  Define the necessary IV&V activities
  Provide execution details and direction to analysts
It is important to note that steps 1, 5 and 6 are already performed by IV&V projects
Steps 2, 3 and 4 are the fundamental point of this approach, intended to provide input to the planner on how to perform steps 5 and 6

## Slide 14: Process Example

## Slide 15: Simple Example: End-to-End Process
Requirement: For module M, output q shall always be greater than or equal to output r for all input sets [Note: module M is stateless]
Given: a developer-provided input/output table for Module M
Evidence: table of outputs for all inputs
Argument: by inspection of exhaustive set of cases, we confirm that q ≥ r in all cases
Intended Claim: For module M, output q is always greater than or equal to output r for all input sets
Resulting
Assurance Case
Input/output Table
Explanation of approach and results (make the argument)
Make Claim
Intended
Assurance Case
IV&V Planning Process
IV&V Activity
We determine that we must:
1. Obtain table covering all cases
2. Examine all cases for value of q w.r.t r
3. Document assurance case
(Scheduling, assigning task, etc. are all important but not germane)
Execute #1, #2 and #3 from planning process

## Slide 16: Simple Example: Alternate Argument
Requirement: For module M, output q shall always be greater than or equal to output r for all input sets [Note: module M is stateless]
Given: No I/O table is available, but an executable model is available
Evidence: Executable model
Argument: by inspection of exhaustive set of cases, we confirm that q ≥ r in all cases
Intended Claim: For module M, output q is always greater than or equal to output r for all input sets
Resulting
Assurance Case
Executable Model
Explanation of approach and results (make the argument)
Make Claim
Intended
Assurance Case
IV&V Planning Process
IV&V Activity
We determine that we must:
1. Obtain executable model
2. Generate table covering all cases
3. Examine all cases for value of q w.r.t r
4. Document assurance case
Execute #1 through #4 from planning process

## Slide 17: Comments on the Example
Do we really go through this process for every requirement?
  Not necessarily – we won’t build 5,000 assurance cases for a requirement set with 5,000 requirements
  There may be individual requirements that merit this
  There is generally a one-to-one relationship between activities and assurance cases
  In picking an example, a simple example was necessary to illustrate the process
  This thought process could be used in the requirements analysis, i.e. in the analyst notes wherever those are currently captured (“Verified by examination of exhaustive I/O table that q ≥ r in all cases”)

## Slide 18: Simple Example: Alternative Arguments
Approach A: Examine exhaustive, developer-provided I/O table (proof by inspection)
Approach B: Generate I/O table from develop-provided executable model and continue with argument of Approach A
Approach C: Generate model from design or requirements then continue with argument from Approach B
Approach D: Prove directly (e.g. mathematically) from the design or requirements that claim is always true
Approach E: Exhaustively exercise the code in a test environment
etc.
Claim must not overstate, i.e. it must take into account the evidence
  Evidence from the requirements or design does not support a claim about the code

## Slide 19: Real-World Considerations
Claim elaboration
Iterative planning process

## Slide 20: Assurance Case Elaboration
The project goals selected in step 1 may not lend themselves directly to claim development since
  Project goals are often high level
  Useful claims need to be relatively low-level in order to be directly relatable to IV&V activities
If the initial project goals are too high-level, a necessary step is to decompose the claim into sub-claims
  The sub-claims then have their own associated arguments and evidence, or potentially further sub-claims
  IV&V planning is then performed for each lowest-level claim
This introduces the concept of a claim being supported by something other than a single argument, specifically that of a claim being supported by one or more sub-claims
  Claims can also be supported by assumptions (unsubstantiated claims) in addition to sub-claims and arguments.

## Slide 21: Claim Elaboration
Assurance Case
Evidence
Argument
Sub-Claim
Assurance Case
Evidence
Argument
Sub-Claim
Claim
Assurance Case Network
* A sub-claim is a claim. A sub-claim is just a claim that supports another claim
*
*

## Slide 22: Planning Process Iteration
There may also be unintended results during evidence collection, which include:
  Conflicting evidence
  Incomplete evidence
  Inability to collect planned evidence
  The appropriate claim (based on actual vs. intended evidence) may emerge to be different from the originally-intended claim
These considerations are handled through planning process iteration, allowing mid-course corrections or revisions to IV&V plans

## Slide 23: Iterative IV&V Planning
Intended Assurance Case
Resulting Assurance Case
IV&V Planning Process
IV&V Activity
Evidence
1
2
3
1
2
3
4
4
Intermediate activity results , intermediate or final evidence , and the resulting assurance case that can be supported can all feed back into the IV&V planning process in order to allow adjustments to the IV&V plans.
Iterative IV&V planning can feed back to the intended assurance case if necessary.

## Slide 24: Claim Considerations for IV&V

## Slide 25: Conclusions and Observations from Initial IV&V Implementation of Assurance Cases
Two considerations have provided the biggest stumbling blocks:
  Claim structure starting point (first-level decomposition)
  When to stop
There are numerous starting approaches to creating a claim structure – the structure can be based on:
  IV&V project goals
  IV&V Three Questions
  Will the system’s software do what it is supposed to do?
  Will the system’s software not do what it is not supposed to do?
  Will the system’s software respond as expected under adverse conditions?
  System architectural decomposition (GN&C, power, C&DH, …)
  System-level behaviors (attain proper orbit, collect intended science, …)
How far?
  At what point does the assurance case approach become self-serving and not help attain IV&V goals?
  Is the solution a null set due to cost-effectiveness?

## Slide 26: One consideration: Assurance Case Approaches Need Not be Mutually-Exclusive
GN&C Requirements Evidence
Argument
Claim: EDL will perform correctly
Claim: Requirements support subsequent phases
Claim: GN&C s/w will perform as needed
Claim: The system will perform as needed
Argument
Argument
Argument
Other Evidence
Other Evidence

## Slide 27: Notation and Tools

## Slide 28: Goal Structuring Notation
The IEEE standard does not specify notation, graphical or otherwise
One standard in use at NASA IV&V is Goal Structuring Notation, or GSN
  GSN has been in use since 1997
  The current standard initially in draft in May 2010
GSN introduces a graphical standard for representing assurance cases, and is supported by a variety of tools
Unfortunately, GSN does not directly support the IEEE standard
  The IEEE standard has elements of claims, argument, evidence, justifications and assumptions
  GSN has elements of goals, solutions, strategies, assumptions, contexts, and justifications
  GSN was not directly created to support assurance cases, although it can be (and often is) applied to them
  GSN has the broader scope of any structured argument, of which assurance cases are one type.
GSN defines
  Graphical representations of each of its elements
  Two types of linkages between elements, SupportedBy and InContextOf
  The total network of elements and linkages is known as the goal structure (what we have called the Assurance Case Network previously)

## Slide 29: Claims-Arguments-Evidence (CAE) & ASCE
Claim-argument-evidence (CAE) notation was created by Adelard and supported by their COTS ASCE tool
  ASCE stands for Assurance and Safety Case Environment
  CAE more closely follows the IEEE terminology, but does not include justifications or assumptions
  In the IEEE standard, an assumption is just a special case of a claim, so a CAE claim can fill that need
  CAE also has the element other, which can attach general text to any element, which can fill the need for IEEE justifications
  The fifth and final CAE element is caption, which is used to provide annotation over the graph
  CAE also introduces linkages of various types between elements.
As a tool (vs. a standard), ASCE provides functionality in addition to the graphical network representation, including reports, exporting, and others.
ASCE was introduced here in the context of CAE, but ASCE supports both GSN and CAE

## Slide 30: Comparison of IEEE, GSN and CAE Elements
IEEE Element | GSN Element | CAE Element | Comment
Claim | Goal | Claim | Generally directly applicable, although see GSN Context below
Argument | Strategy | Argument | In GSN, the entire assurance case is called the Argument
Evidence | Solution | Evidence | 
Justification | Context | Other | Not the same as a GSN Justification. In IEEE, this is a rationale for a Claim (see GSN Context)
Assumption | Goal | Claim | In IEEE, an assumption is a special case of a Claim
(none) | Context | Other | Any descriptive text. Can be used to provide IEEE Justifications and auxiliary information for IEEE Claims
(none) | Justification | Other | Not the same as an IEEE Justification. In GSN, this is a rationale for an argument
(none) | Assumption | Caption or Other | Not the same as an IEEE Assumption. In GSN, this is any unsubstantiated statement whose scope is the entire argument
(none) | (none) | Caption | Used in CAE to provide annotation over the graph

## Slide 31: Structured Assurance Case Metamodel (SACM)
Developed by the Object Management Group (OMG)
SACM is a combination of two other metamodels
  Argumentation Metamodel (ARM)
  Software Assurance Evidence Metamodel (SAEM)
  The are also OMG products
SACM combines GSN, CAE and other formats into a formal model
ASCE is adding support for SACM

## Slide 32: Tools
ASCE (discussed earlier)
CertWare
  Eclipse plug-in developed to support safety cases by Kestrel under the sponsorship and management of NASA Langley
  CertWare is freely downloadable and supports the standards mentioned above and other features related to safety assurance
Microsoft Visio
  Simple and easy to use, but feature-light (with respect to assurance cases)
  A standard tool at the NASA IV&V facility and TASC
  Allows drawing all of the elements of GSN or CAE (or virtually any other line drawing), and allows creation of a shape library for the various elements
  Visio provides no analysis or reporting capability
  Shape libraries have been created and are easily shared among analysts.

## Slide 33: Conclusions

## Slide 34: Summary
Evidence-based assurance is a key goal of the NASA IV&V program, and therefore should be a key consideration during both planning and execution of IV&V projects
Assurance case methodologies are well-supported in the literature and provide a rich set of solutions to address this IV&V goal
As simply a structured way to formulate the activity necessary to support the project goals, assurance cases are non-invasive, i.e. do not require sweeping changes to current IV&V methods
  They do bring a level of formality and a measure of support to those performing IV&V planning
  They add structure to IV&V analysts executing IV&V activities

## Slide 35: References
NASA IV&V Program Strategic Plan, September 2012
IEEE 15026-2-2011, Systems and Software Engineering – Systems and Software Assurance – Part 2: Assurance Case, IEEE, NY, 11 Oct 2011
GSN Community Standard, Version 1, November 2011
Adelard (general): http://www.adelard.com/asce/choosing-asce/index.html
CAE: http://www.adelard.com/asce/choosing-asce/cae.html
SACM: http://www.omg.org/spec/SACM/
CertWare: http://nasa.github.com/CertWare/
S3106, PBRA and RBA Process, on the NASA IV&V Management System (IMS)
The TS&R doc template on ECM
The Technical Reference folder on ECM
The Assurance Cases for Project Planning and Scoping CD initiative folder on ECM
IV&V Project Management on IMS: IVV 09-4
IV&V Technical Framework on IMS: IVV 09-1