## Slide 1
SPHERES/Astrobee Working Group (SAWG)
Quarterly Meeting
Feb 28th, 2018
Notes: 41500

## Slide 2: Agenda

## Slide 3: SPHERES Community
SPHERES Working Group (SWG) Quarterly meeting
  Membership includes MIT, FIT, AFS, DARPA, CASIS, Airbus, and NASA (HQ, KSC, JSC, MSFC, and ARC)
  Face-to-Face, twice a year
  Next will be scheduled in May 2018, location TBD
Purpose:
  Information sharing across the SPHERES/Astrobee community
  Astrobee Facility shares
    National Lab Facility availability
    Status of resources (batteries, CO2 tanks, etc.),
    Overall Calendar (scheduled Test Sessions, upmass/return), and
    Updates on “new” PD, Investigations, and ISS infrastructure.
  Provide the SPHERES/Astrobee community (PD, investigators, etc.) with up-to-date information to determine opportunities to use the NL Facility
  Discuss proposed changes/updates to Astrobee Nat Lab which may be required to support a specific activity or research.
  Discuss specific support requests made to the ISS Office

## Slide 4: Today’s Goals
The SPHERES/Astrobee Facility success as a platform for technology development and fundamental research depends on the success of it’s users
  What’s your current goal with Astrobee? (Lab Demo? ISS Demo?)
  Plan for getting there
  Are there some make-sense partnerships with other groups here?
Notes: Realm, ZR, Astrobotic, MIT, Soon: Stanford, NPS

## Slide 5: Goals (Free Flyer Community)
Sharing of information and lessons learned
Explore opportunities in Interoperability
  Reference: “CCSDS Report Concerning Space Data System Standards, Telerobotic Operations”
  https://public.ccsds.org
Notes:   Can Int-Ball, Astrobee, and CIMON operate successfully in same space & time?
  Can coordinated joint operations be completed to achieve a higher goal
  Key: a standardized interface for FreeFlyer to FreeFlyer data communications

## Slide 6: First exchange/collaboration meeting between Astrobee and Int-Ball teams
Multiple meetings held in Japan in January, 2018
Int-Ball – Astrobee meeting
  Introduction of Astrobee and Int-Ball designs/systems
  Possible collaboration among teams
JAXA/NASA TIM meeting
  Use cases for simultaneous operation of Int-Ball and Astrobee

## Slide 7: What’s next …
  Next ZR competition is under way
  Continuing Vertigo Smooth Navigation research
  Continuing Tether-Slosh
  New SPHERES-ReSWARM
  Continue work transitioning to Astrobee
    Goal: Fully operational in 2019
  First Astrobee Users
    REALM-2
    Zero Robotics
    Astrobotics/Bosch
  Astrobee Users in the wings
    Stanford
    NPS

## Slide 8: Guest Science Program (GSP)
  What's available from the Astrobee Facility?
    Astrobee Robotics Software Simulation
    Ground Hardware: Qty 3 & ”Flat-Sats”
    Labs: Granite & MGTF
    Documentation and Training
    Proposal Support
    ISS Payload Partner
  How can I use Astrobee and what does it take?
    Guest Scientist Guide & Mechanical Payload ICD
    New Hardware or ”just” Software?
    Ground Demonstration or ISS Operation?
  We want to hear from you!
    Approximate Scheduling
  Information found on website
  https://www.nasa.gov/astrobee

## Slide 9
SPHERES Engineering

## Slide 10: Ground Lab Status
  Granite Lab: Online
  Flight Lab: Online
  Micro Gravity Test Facility (MGTF) Lab
  Engineering Evaluation Lab (EEL): Available upon request
Notes: Robert

## Slide 11: Hardware Fidelity (Astrobee)
Name | Mechanical Fidelity | Electrical Fidelity | Software Fidelity | Sensor Fidelity
P4C | Low | Low | Low | High
P4E | Med | Med-High | High | High
Flat Sat A | Low | High | High | Low/None
Cert | High | High | High | High
Flight 1 | High | High | High | High
Notes: Robert

## Slide 12: Hardware Status (Astrobee)
Name | Status | Plans
P4C | End-Of-Life | Available in MGTF but unsupported
P4E | Operational | Dev. Testing in Granite until Cert, then MGTF
Flat Sat A | Operational | JSL testing 03/06, REALM testing during visit
Cert | In-Work | Complete by 04/06, then verification testing
Flight 1 | In-Work | Complete by 04/06, then verification testing
Notes: Robert

## Slide 13
SPHERES & Astrobee Operations

## Slide 14: Increments 53/54 (Sept 2017-Feb 2018)
Increments 53/54 (Sept 2017-Feb 2018)
  SmoothNav Science 1 December 11, 2017
  Zero Robotics High School Dry Run January 9, 2018
  Zero Robotics High School Finals January 11, 2018
  Tether Slosh Science 1 January 17, 2018
  SmoothNav Science 1 Repeat January 30, 2018
Increments 55/56 (Feb 2018 – Aug 2018)
  SmoothNav Science 2 March 2018
  Tether Slosh Science 2 March-April 2018
  SmoothNav Science 3 ~May 2018
  SmoothNav Science 4 June-July 2018
  Zero Robotics High School Dry Run July 2018
  Zero Robotics High School Dry Run August 2018
  Zero Robotics High School Finals August 2018
  Additional, Tether Slosh (?), new ReSwarm, Slosh Coating All TBD

## Slide 15: SPHERES Calendar

## Slide 16: Consumables Status
CO2 Tank Inventory
  76 Tanks on orbit – should support approximately 23 test sessions
Battery Pack Inventory
  62 Batteries on orbit - should support approximately 9 test sessions
  10 SPHERES Rechargeable Batteries arrived on station with OA-7 – procedures approved for testing.

## Slide 17
PIM Update

## Slide 18: PIM Status
  What integration work has been accomplished since last SPHERES Quarterly Working Group on 11/30/2017?
  SPHERES Tether Slosh – Flight SpX-13 (12/8/17)
    January 17th – SPHERES Tether Slosh Run #1
    One test session remains (for Inc. 55/56). Additional test sessions to be requested.
  SmoothNav – Total of 4 test sessions
      1st test session completed: 12/11/17
      Run #1 –rerun completed: 1/31/18
      3 test sessions remain
  RINGS – launched on Flight HTV-4 (08/03/13)
    RINGS (qty. 2) to potentially return on SpX-14
    16 DeWalt batteries on the ground will be transitioned over to JSC/Flight Crew Systems (FCS) group. 8 Dewalt batteries remained on-board and will also be transitioned over to FCS group.

## Slide 19
  SPHERES Zero Robotics:
      Inc. 53/54 (09/02/17-02/27/18): completed
        ZR Unit Test: 11/28/17
        ZR Dry Run: 01/09/18
        ZR Competition: 01/11/18
  Smartphone Hardware- Flight SpX-13 return (1/06/18)
    HET Smartphone (launched on ULF7) and Smartphone-MM (launched on Orb-2) returned on SpX-13; will be delivered to Ames by end of March 2018
  SPHERES ReSwarm – on-orbit investigation only
    CASIS approved – not yet added to IPL
  SPHERES Consumables - multiple flights
    Rechargeable batteries –procedures and planning products in work to use these on-orbit.
PIM Status--continued

## Slide 20: ISS Flight Plan (in-work version as of 02/27/18)