## Slide 1
SmoothNav

## Slide 2: SmoothNav Overview
Objectives
​[ISS] Smoothing-based software for incremental estimation of the relative poses and velocities between multiple small spacecraft.
  Overcomes the limitations presented by a filtering framework:
    varying number of operating agents and sensors,
    distinct sampling frequencies,
    robustness against satellite and sensor failures.
  Software-only ISS investigation using existing VERTIGO hardware & procedures
​[Ground] Long range depth sensor based on coded aperture imaging capable of sensing other spacecraft in the formation
​[Ground] Integration of the estimation framework with the coded aperture sensor.

## Slide 3: SmoothNav Team
MIT
  Alvar Saenz-Otero Principal Investigator
  Danilo Roascio Post-doc / Lead
  William Sanchez Smoothing Estimation
  Antonio Teran Smoothing Estimation
JPL
  Carl Christian Liebe Co-I
  Norbert Sigrist Coded Aperture Optical Implementation
  Tim Setterfield Coded Aperture Algorithms / Calibration
Sponsor: STMD SSTP
Management: ARC

## Slide 4: SmoothNav Schedule
October 2016 1st Year of Project begins
August 2017 Payload Kickoff Meeting
October 2017 2nd Year of Project approved
November 2017 SmoothNav PIA signed
11 Dec 2017 1st ISS Test Session
31 Jan 2018 1st ISS Test Session (re-run)
Planned
12 Mar (week of) 2nd ISS Test Session
May – Oct 2018 3rd – 4th ISS Test Sessions

## Slide 5: SmoothNav Status – Smoothing Algorithms (MIT)
1st ISS Test Session Re-Run
Data from Dec showed one of the cameras was misadjusted
Images were noisy and not usable for calibration
During Re-run in Jan crew adjusted aperture and focus, bringing the camera back in nominal configuration
Calibration has been run successfully offline with data from Jan
Preparing for closed loop control with SmoothNav state output in ~March

## Slide 6: SmoothNav Dependencies / Concerns
Dependencies
  Crew time availability good in next increment (Mar-Sep timeframe)
Concerns
  Availability of sufficient VAS computing power to demonstrate close loop control with full sensor suite smoothing estimation
    Optimization for real-time operation on VAS will confirm compatibility with small spacecraft platforms

## Slide 7
ReSwarm

## Slide 8: Relative-navigation Swarm Overview
Objectives
Segmented Formation control algorithms
  Formation Keeping algorithm (relative state based)
  Formation Steering algorithm
  Demonstrated on limited-DOF quad-rotors
  Testing on SPHERES in full 6-DOF
Additional MPC formation controller
  Formation planning adaptable to model uncertainties
2 ISS Test Sessions
  SPHERES-only software investigation (no additional hardware)
  1st test session: Initial algorithms validation / 2 SPHERES
  2nd test session: Algorithm iteration / Potential 3 SPHERES ops
Planar formation control in quad rotors
2-SPHERES simulated 6-dof formation control

## Slide 9: ReSwarm Team
MIT
  Prof. David W. Miller Principal Investigator
  Danilo Roascio Post-doc / Lead
  Antonio Teran Testing / Integration support
University of Lisbon
  Prof. Rodrigo Ventura Co-I
  Duarte Dias Swarm relative control (MIT VS fall ’17)
  Pedro Roque MPC swarm planning (MIT VS fall ’17)
Sponsor: MIT Portugal Program / CASIS

## Slide 10: ReSwarm Schedule
June 2017 Project kickoff
Aug - Nov 2017 Development and ground testing (VS)
Feb 2018 CASIS crew time sponsorship approved
Ongoing Integrated ground testing
Planned
Spring 2018 1st ISS Test Session
2018 2nd year of MIT Portugal Program funded

## Slide 11
Zero Robotics

## Slide 12: Zero Robotics – HS 2017
Game: LIFE-SPHERES
  Challenged student teams to write code to control the SPHERES satellites in the search for life on Enceladus, a moon of Saturn, by drilling in the icy surface, avoiding geysers and returning samples to a base station for analysis
Overall Tournament Stats
  Number of registered teams: 231
  Number of students: ~2400
16 countries represented:
  Australia, Belgium, Canada, France, Germany, Greece, Guatemala, Hungary, Italy, Mexico, Poland, Romania, Russia, Spain, United Kingdom, United States
  23 US states represented

## Slide 13: Zero Robotics – ISS Finals
Overall ISS Finals Stats
  42 teams formed 14 international alliances
  10 countries represented: United States, Australia, France, Germany, Greece, Italy, Poland, Romania, Russia, United Kingdom
  > 500 students watched from MIT, Politecnico di Torino, USydney
  > 20,000 views to the webcast
ISS Referees:
  Cosmonaut Alexander “Sasha” Misurkin
  NASA Astronaut Joe Acaba
Special guests:
  Steve Swanson (former NASA Astronaut)
  Jean-Pierre Lebreton (Cassini/Huygens scientist, ESA)
  Ralph D. Lorenz (Cassini/Huygens scientist, John Hopkins APL)
Winners (co-champions):
  BeachPin1701 (alliance of teams from: US-South Carolina, Italy, Italy)
  Naughty Prions and Lions (alliance of teams from: Italy, US-New York, US-New Jersey)

## Slide 14: Zero Robotics – Outlook
Middle School Summer Program 2018:
  Simplified version of the high school game with a graphical interface
  Expected participation from 14 US states
  Target date for MS 2018 ISS finals: 10 August 2018
AstroBee Transition
  Planning meetings with MIT-NASA ARC next week