## Slide 1: STTR Phase 1: Vision-Based Navigation for Formation Flight onboard ISS
UPDATE
November 30, 2017
Jose benavides
Nasa ames research center
Hector Gutierrez
Florida institute of technology - aerospace systems and propulsion lab
Jiten chandiramani
Jaycon systems, LLC

## Slide 2: RINGS: Resonant Inductive Near-field Generation Systems
Electromagnetic Formation Flight (EMFF) and wireless power transfer (WPT) for SmallSats

## Slide 3: SVGS: Smartphone Video Guidance System
Object and Camera Frame Geometry in SVGS
Smartphone flash illuminates reflective targets on spacecraft
Image of illuminated targets is captured
6-DOF state extracted from 2D image based on geometry

## Slide 4: STTR-1: Vision-Based Navigation for Formation Flight
Objectives:
1. Deployment and assessment of SVGS on Astrobee’s HLP Platform
2. Integration of SVGS with RINGS + Astrobee
3. Assessment of EMFF and WPT using RINGS-SVGS ground units
 Mission objectives of RINGS to be tested on glass surface using SVGS
- FIT 3DOF ducted fan motion platform
- Using Astrobee (3DOF simulation + HIL ?)
4. Path forward: re-deployment of RINGS on ISS using SVGS + Astrobee
 Phase II Objective: completion of RINGS missions on board ISS (EMFF + WPT)

## Slide 5: Project Status
Redeployment of SVGS on Android:
  Code conversion to Samsung Galaxy S8
  Redeployment on Astrobee resources:
    On-board cameras
    Guest scientist platform on HLP (Inforce SBC  completed)
Interfacing RINGS with Astrobee
  Mechanical interface and payload bay
3DOF simulation of RINGS+Astrobee
  Astrobee CAD  Mechanical properties + actuator locations
  Motion control based on Astrobee simulator facility

## Slide 6: Mechanical Interface Astrobee - RINGS

## Slide 7: SVGS-Based Motion Control of RINGS
John Rakoczy, Ricky Howard, Chris Becker, Ivan bertaska
Nasa Marshall space flight center
Hector Gutierrez, nasir hariri
FLorida tech - aerospace systems and propulsion lab

## Slide 8: Project Progress Schedule (Updated: January, 2018)
SVGS/Arduino communications  100%
SVGS/RINGS interface  100%
Development of 1st RINGS  100%
Development of 2nd RINGS  100%
SVGS integration w/ 1st RINGS  100%
SVGS integration w/ 2nd RINGS  100%
SVGS-based:
Attitude control of 1st RINGS  100%
Position control of 1st RINGS  100%
Attitude control of 2nd RINGS  100%
Position control of 2nd RINGS  100%
3-DOF control of both RINGS  100%
Assessment of RINGS main code  100%
OL electromagnetic maneuver  50%
CL electromagnetic control  50%
3-DOF CL EMFF control  25%

## Slide 9: Formation Flight of RINGS using SVGS
1st RINGS
2nd
2nd RINGS
2nd SVGS phone
X’
1st SVGS phone
1st
SVGS control:
Control attitude and position
    2-DOF ( and x-axis)
EMFF control:
  Control axial distance between RINGS
   1-DOF (z-axis)

## Slide 10: SVGS-based Formation Flight of RINGS

## Slide 11: Synchronization of currents in RINGS is key!
  Infrared pulses
  Both RINGS have 9 IR sensors
  Sinusoidal wave reset after IR pulse measured at one of the sensors
  IR system on one RING currently not responding
      Loose connector or electrical problem ?
  Periodic IR pulses will be added
  Phase difference ~ 0: attraction
  Phase difference ~ 90: no force
  Phase difference ~ 180: repulsion
  Proper direction of EM force
  Attraction/repulsion actuation modes can be controlled
Notes: Link to video: https://www.youtube.com/watch?v=5TBC4RsqZss
Attraction and repulsion based on phase difference of currents. To synchronize the sinusoidal waves, both RINGS have 9 IR sensors. When they receive an IR pulse, the sinusoidal wave is interrupted and started over again.
The IR sensing system of one RINGS is currently not responding, might be a loose connector or cable problem.
An external device that emits IR pulses periodically will be necessary to keep the RU’s synchronized.
Synchronization is essential to be able to control the motion through repulsion and attraction.

## Slide 12: SVGS Phase II - Objectives
 Deployment of SVGS on a single board computer (Raspberry Pi 3)
 Implementation of SVGS for deployment on ASTROBEE and future deployment on Android
 Assessment of accuracy, resolution and latency of SVGS as sensor and state estimator
Using single-axis linear and rotary motion stages and DAQ developed in Phase I
Using a vision-based metrology framework (Optitrack)
 Demonstration of SVGS as position + attitude state estimator for proximity operations using RINGS

## Slide 13: Thanks!