## Slide 1: Airbus DS Space Systems, Inc. Houston SPHERES working group SPHERES Tether-Slosh Updates
H.J.Zachrau, ADSH
February 28, 2018

## Slide 2: Quick Recap
SPHERES Tether-Slosh combines components of three previous experiments:
SPHERES-Slosh
SPHERES Tether Demo
WiSe-Net sensors
The goal is to study the impact of liquid sloshing on a system of tethered objects in microgravity.
We use mostly existing on-board hardware with only minor new developments.
SPHERES Tether-Slosh Background

## Slide 3: Updates

## Slide 4: Updates
Milestones Achieved:
Launched with SpX-13 on December 15th, 2017.
First science test session performed on January 17th, 2018 with the liquid slosh tank
  While combining hardware from 4 different projects, everything worked technically as expected!
  Unfortunately we were not able to perform comparison runs with the solid mass tank due to crew time, set-up took longer than expected
Forward Plan:
Aim for second science test session likely early April.
  CASIS indicated support for a third or even fourth session.
Modify test profiles based on what we learned from the first test session in order to maximize use of allotted time. For the second session we definitely need comparison runs with both tanks
Milestones & Forward Plan

## Slide 5: Updates
Norishige Kanai holding the liquid slosh-tank

## Slide 6: Updates
Norishige Kanai and Mark Vande Hei positioning the SPHERES and the slosh tank for one of the tests

## Slide 7: Updates
First Test Session: Test 8 – Linear Tow Drag

## Slide 8
Questions? Comments?