## Slide 1
PIM Update

## Slide 2: PIM Status
  What integration work has been accomplished since last SPHERES Quarterly Working Group on 2/28/2018?
  SPHERES Tether Slosh – Flight SpX-13 (12/8/17)
    January 17th – SPHERES Tether Slosh Run #1
    April 4th -- SPHERES Tether Slosh Run #2
    Two additional test sessions to be completed in Inc. 55/56 (2/27-10/04/18)
      Run #3: July 18th
  SmoothNav – Total of 4 test sessions
      1st test session: 12/11/17
      Run #1 –rerun: 1/31/18
      Run #2 : 4/2/18
      2 test sessions remain
  RINGS – launched on Flight HTV-4 (08/03/13)
      RINGS (qty. 2) will remain on board for 2-3 months and then will be considered for disposal
    16 DeWalt batteries on the ground were transitioned over to JSC/Flight Crew Systems (FCS) group. 8 Dewalt batteries remained on-board and will also be transitioned over to FCS group.

## Slide 3
  SPHERES Zero Robotics:
      Inc. 55/56 (02/27/18-10/04/18):
        ZR Unit Test: late July 2018 (TBD)
        ZR Dry Run: 08/08/18
        ZR Competition: 08/10/18
  SPHERES ReSwarm – on-orbit investigation only
    Added to IPL on 2/28/18
    PIA in review and Change Evaluation Form (CEF) was submitted to requested 2 sessions in current Increment
  SPHERES Consumables - multiple flights
    Rechargeable batteries – verified and products developed for these to now be used
    SpX-15 – Qty. 14 CO2 tanks for return (8/2/18)
  Other information:
    SPHERES Maintenance Session: Returning a satellite on SpX-15 for repair and re-launch
    Completing integration work to used 3D manufactured hooks on-orbit in upcoming ZR test session.
PIM Status--continued

## Slide 4: ISS Flight Plan (in-work version as of 06/18/18)