## Slide 1
SPHERES & Astrobee Operations-PIM updates

## Slide 2: Increments 55/56 (since last SWG 6.19.18)
Test Sessions
  SPHERES Maintenance June 28
  Zero Robotics High School Units Test July 31
  Zero Robotics High School Dry Run August 7
  Tether Slosh Science 3 August 9
  Zero Robotics High School Finals August 10
  ReSwarm Science 1 August 17
  SmoothNav Science 3 August 24
Other work/updates
  Attended and presented poster at the ISS conference July 24, 2018
  CEF submitted to return RINGS hardware on SpX-17
  Dock Installation products being developed – see next slide
  Two Crew Onboard Training (OBT) Videos in final stages (great work DW!)

## Slide 3: Increments 57/58 Look Ops Ahead
Increments 57/58 (October 2018 – April 2019)
  Tether Slosh Science 4 TBD (October ??)
  SmoothNav Science 4 TBD (NET November)
  ReSwarm Science 2 TBD (contingent on Orange Satellite repair)
  Zero Robotics High School Units Test Oct 29
  Zero Robotics High School Dry Run Jan 7-9, 2019
  Zero Robotics High School Finals Jan 11, 2019
  Astrobee Dock Installation Session 1 of 2 TBD (NET December)
  Astrobee Dock Installation Session 2 of 2 TBD (NET December)
  Slosh Coating (4X ? Sessions) TBD
Ops Products for Astrobee Dock Installation in work
  Installation Procedure 1 of 2
  Installation Procedure 2 of 2
  Template mounting video
  Dock hardware familiarization PPT
  PARD/PPO

## Slide 4: SPHERES Calendar

## Slide 5: Safety-Verification & Consumables
Safety
  SPHERES ReSwarm SDP (approved: 8/9/2018, submitted: 8/8/2018),
  SPHERES Hook Integrated SDP (Under review, submitted: 9/19/2018)
CO2 Tank Inventory
  53 Tanks on orbit – will easily support remaining sessions (~31 needed)
Battery Pack Inventory
  42 Batteries on orbit - should support remaining sessions
  10 SPHERES Rechargeable Batteries – checked out and used several times
Consumables downmass
  Returned 14 empty gray tanks on SpX-15
  Planning to return 20 empty gray tanks on SpX-16

## Slide 6: SPHERES on Social Media
Twitter
  https://twitter.com/NASA_SPHERES
Website
  http://www.nasa.gov/spheres
  http://www.nasa.gov/astrobee