## Slide 1
SPHERES/Astrobee Working Group (SAWG)
Quarterly Meeting
March 20th, 2019
Notes: 41500

## Slide 2: Agenda
Agenda Free-Flyer Working Group:
NASA Ames, SPHERES/Astrobee Facility, Jose Benavides
JAXA, Int-Ball, Doi-san
MBIE research, Chris Hann
Open Discussion
Agenda SAWG:
NASA SPHERES/Astrobee Facility
Astrobee User PIM update
Astrobotic
MIT
Stanford
NPS
FIT

## Slide 3: SPHERES Community
SPHERES Working Group (SWG) Quarterly meeting
  Membership includes MIT, FIT, AFS, DARPA, CASIS, Airbus, and NASA (HQ, KSC, JSC, MSFC, and ARC)
  Face-to-Face, twice a year
  Next will be scheduled on March 2019, location: Telecon
Purpose:
  Information sharing across the SPHERES/Astrobee community
  Astrobee Facility shares
    National Lab Facility availability
    Status of resources (batteries, CO2 tanks, etc.),
    Overall Calendar (scheduled Test Sessions, upmass/return), and
    Updates on “new” PD, Investigations, and ISS infrastructure.
  Provide the SPHERES/Astrobee community (PD, investigators, etc.) with up-to-date information to determine opportunities to use the NL Facility
  Discuss proposed changes/updates to Astrobee Nat Lab which may be required to support a specific activity or research.
  Discuss specific support requests made to the ISS Office

## Slide 4: SPHERES Community

## Slide 5: Guest Science Program (GSP)
  What's available from the Astrobee Facility?
    Astrobee Robotics Software Simulation
    Ground Hardware: Qty 3 & ”Flat-Sats”
    Labs: Granite & MGTF
    Documentation and Training
    Proposal Support
    ISS Payload Partner
  How can I use Astrobee and what does it take?
    Guest Scientist Guide & Mechanical Payload ICD
    New Hardware or ”just” Software?
    Ground Demonstration or ISS Operation?
  Information found on website
  https://www.nasa.gov/astrobee

## Slide 6: Guest Scientists
Replacing SPHERES, it is anticipated that Astrobee will carry on as the most highly utilized payload on the ISS
7 Projects actively working towards ISS payloads
  Zero Robotics (MIT)
  Astrobatics (Naval Postgraduate School)
  SoundSee (Astrobotic/Bosch)
  Gecko (Stanford)
  RFID Recon (NASA REALM)
  JAXA joint activity
  [Port Tester]
Astrobee guest scientist institutions in the US
Ground Studies
  FIT/RINGS
  Tethers Unlimited
  NK Labs
  NMSU
Notes: J

## Slide 7: Highlights
  Astrobee build complete and prepared for launch!
  SPHERES Test Sessions
    Smooth-Nav Science 4 (MIT, 2/27)
    High School Zero Robotics Finals (MIT, 01/28)
  SPHERES GUI submitted to PSIVF for ISS Zbook laptop transition
  JAXA joint activity planning on-going, Tokyo visit Feb. 11th
  Astrobee user testing at Ames
    REALM Testing
    Gecko Testing
Notes: Figure 1 Dr Koichi Wakata (center) visits the SPHERES/Astrobee integration lab.
Figure 2 ISS Program Manager Kirk Shireman (center) in the Granite lab with Intelligent Systems Division Chief David Alfano (left) and Astrobee Lead Engineer Trey Smith (right).
Jim Bridestine

## Slide 8: Astrobee at JAXA, Feb. 2019

## Slide 9: What’s next …
  Next ZR competition is under way, Finals in August 2019
  Continuing SPHERES-ReSWARM
  Continue work transitioning to Astrobee
    Goal: Fully operational in 2019
    SPHERES to Astrobee ISS handoff activity
  Astrobee and Int-Ball joint-activity discussions continuing

## Slide 10
SPHERES Engineering

## Slide 11: MGTF
Notes: Robert

## Slide 12
SPHERES & Astrobee Operations

## Slide 13: Increments 57/58 (since last SWG 12.12.18)
SPHERES Test Sessions
  Zero Robotics High School Dry Run - January 14, 2019
  Zero Robotics High School Finals - January 28, 2019 – Successful use of
  the 3D printed hook!
  SmoothNav Science 4 (final session for this investigation) – February 27
    Unfortunately the data was not properly downloaded, data is still on ISS; we
    need to build a session to recover the data
Astrobee Commissioning Activities
  Astrobee Docking Station Installation Prep Activity – February 11, 2019
  Astrobee Docking Station Installation Activity – February 15, 2019
Astrobee Ops Planning
  Astrobee Unit 1 “Checkout” ops products in development- delivery February 15
  Astrobee Unit 1 “Calibration and Mapping” ops products in development- delivery
  February 15

## Slide 14: Increments 59/60 Look Ahead
SPHERES
Zero Robotics Middle School Units Test
  July 2019
Zero Robotics Middle School Dry Run
  August 2019
Zero Robotics Middle School Finals
  August 2019
ReSwarm Science 2
  Summer 2019 TBD

## Slide 15: SPHERES Calendar

## Slide 16: Safety-Verification & Consumables
CO2 Tank Inventory
  45 Tanks on orbit – will easily support remaining sessions (~25 needed)
Battery Pack Inventory
  15 Batteries on orbit - should support remaining sessions
  10 SPHERES Rechargeable Batteries – checked out and used several times
Consumables downmass
  19 empty gray tanks returned on SpX-16
  Planning to return empty gray tanks on SpX-18

## Slide 17: SPHERES & Astrobee on Social Media
Twitter
  https://twitter.com/NASA_SPHERES
Website
  http://www.nasa.gov/spheres
  http://www.nasa.gov/astrobee