## Slide 1
Astrobee Payloads PIM Update
Astrobee PIM: Tyler Dorval
Backup Astrobee PIM: Melissa Boyer

## Slide 2
Current Integration Work
  Astrobee Facility
    Astrobee Dock Penetration Testing – Dock Software update (7/9/2021)
    Astrobee Perching Arm Demo schedule for later Inc. 65.
  SoundSee Mission
    SoundSee data collection 1 was conducted 7/7/2021
    SoundSee data collections 2 & 3 planned for later this increment.
  Gecko Perching
    First phase activities were completed.
    TBD plan for return of the hardware.
  RFID Recon
    Performed and completed topology assessments for the Astrobee in the PMM/Node 3.
    3 activities planned for Inc 65.
  Astrobatics
    We have completed the first Astrobatics activity.
    4 more activities to complete required objectives.

## Slide 3
Current Integration Work
  ISAAC
    Completed Phase 1 objectives in Inc 64.
  Astroporter
    Completed safety assessment on 6/8/2021.
    Crew procedure baseline 07/12/2021.
  SVGS
    Hardware had a mechanical fit issue that was observed on 6/30/2021 and was shipped back to PD for correction.
    Phase III safety review scheduled for 7/14/2021.
    CEF to push flight to Crew-3 which will have no impact on ops schedule.
  ROAM/ReSwarm
    ROAM 2 ready to be executed.
    ReSwarm safety in review – comments were due 6/29/2021.
    Crew procedure baseline 07/12/2021.
  S.O.A.R.S
    Kickoff tentative schedule for 7/15/2021 from 2-3 p.m. CT

## Slide 4
In Work Flight Plan